Progress Summary: Week 1

Tyler Delellis, Simulator and Fault Injection Lead

Completed Work

- Created the shared GitHub repository with src, hardware, tests, benchmarks, results, and docs folders, and added both teammates as collaborators.

- Wrote a README describing the project, team roles, folder structure, and how to run the tests.

- Wrote Python skeleton code: gates.py (Gate base class plus NOTGate, CNOTGate, ToffoliGate, FredkinGate), circuit.py (Circuit with add_gate, simulate, validate, truth_table), and faults.py (Fault and FaultGenerator for the three approved fault types).

- Added input validation: wire indexes must be non-negative integers, a gate cannot use the same wire twice, a circuit rejects gates that use wires it does not have, and only the three approved fault types are accepted.

- Created the class diagram (docs/class_diagram.txt) and the simulator output format

- Completed the interface agreement mapping Jeramiah's VHDL ports to Python wire numbers (docs/interface_agreement.txt), including the Fredkin output assignment.

Tests Performed

- Created unit-test files tests/test_gates.py and tests/test_circuit.py using Python's built-in unittest.

- 20 tests total: 13 pass and 7 are skipped placeholders for Week 2's simulation and truth-table logic.

- Tests confirm that each gate stores its wires correctly and that invalid input (negative wires, repeated wires, out-of-range wires, non-gate objects) is rejected.

Problems Encountered

- Git and Python were not installed on my machine, so I installed and configured both before starting.

Plan for Next Week

- Implement the apply() logic for the NOT, CNOT, Toffoli, and Fredkin gates.

- Implement Circuit.simulate(), Circuit.validate(), and Circuit.truth_table().

- Fill in the skipped unit tests using Jeramiah's truth tables.

- Build the reversible XOR and half-adder benchmarks from Jeramiah's handoff.

- Write the fault-injection design and pseudocode for the three approved fault types, including the final fault ID format.